Malayalam L10N
Activities – Status – Issues - Solutions
Santhosh Thottingal
 Swathanthra Malayalam Computing

---
L10N Projects
Debian- Debconf, Debian Installer
Fedora- Anaconda
Gnome
KDE
Firefox

---
Status
Debian Installer - 100%
Fedora Installer(Anaconda) - ~100%
Gnome- 90%
KDE – 20%
Firefox - ~90%

---
Team
Members – 25-30 Active members
Commit access: Gnome - 3 , Kde – 2

---
Process
Glossary
Who took
 which file
Call For
Particiation
L10N
Team
Translator
Review
Commit

---
Problems
Testing is not there in process. Just compiling with msgfmt is not enough.
Some translators are translating application that (s)he never used or seen.
Translators take random po file in each version.
Translation starts when gnome/kde string freeze is approaching. Less time for review
No users/No user feedback!!!

---
Problems
Old translations had many inconsistancies, wrong spelling etc. Since translation tools mark it as translated, translators miss it while doing translation for 'Percentage of Completion'
Wrong usage of Navigation keys, place holders
Ubuntu Rosetta issues
We are not satisfied with the quality and usability of the localized desktop!

---
Why no users?
English Literacy
Requierement
Cost
The above things always conflict.

---
Current Process
Applications
Applications
N to N
Translators
Lines rearrange in each versions of Applications.
Translaters get replaced by new translators

---
Another view-App Owner Concept
Applications
Applications
1 to 1
Translators
Lines are permanent in each version.
Translators are permanent or have backups
Some applications wont be translated if nobody interested-Requirement Driven

---
Application owners
A volunteer who take care of l10n of an application for all versions
He is responsible for quality translations and should get the help of team to get the translation reviewed, tested, committed
He is answerable for any wrong translations, bugs
Users get his contact details from Help-About-Translators windows. Not a list of translators they come and go in versions
Answers, tracks the non-l10n related problems too.

---
Advantages
Consistent translations for all versions.
Requirement driven. App owner is typically a fan of that application. Commitment.
Translation get enough time for review, testing
Potential contributor for the application later
Answers, tracks the non-l10n related problems too. Can act as bridge between users from a region to upstream developers
Can promote internal completancy among app owners in team
SMC is considering stopping KDE-Malayalam, Gnome-Malayalam projects to distribute the applications of them among volunteers. Discussions going on.

---
Q&A
"എന്റെ കമ്പ്യൂട്ടറിനു എന്റെ ഭാഷ"
സ്വതന്ത്ര മലയാളം കമ്പ്യൂട്ടിങ്ങ് http://smc.org.in